A/B Test Plan: SSO via Rapido

Feature: Cross-App Single Sign-On via Rapido

Platform: Ownly (Rapido Food Delivery) - Android

Prepared by: Mujtaba Jafri

Date: June 2026

1. Hypothesis

Adding a "Continue with Rapido" SSO button to the Ownly login screen will increase onboarding completion rate by at least 15% and reduce average sign-up time by at least 30%, without decreasing post-sign-up order conversion.

2. Experiment Design

Control Group (A): Standard login screen - email/password + Google SSO (current state)

Treatment Group (B): New login screen - standard options + "Continue with Rapido" button above the fold

Traffic split: 50/50 random

Target users: New users who have not completed sign-up (first app launch)

3. Primary Metrics

Metric 1 - Onboarding Completion Rate: % of users who reach the home screen after starting sign-up

Target: +15% relative improvement over control

Why: Direct measure of whether SSO reduces drop-off

Metric 2 - Time-to-Sign-Up: Seconds from tapping "Sign Up" to landing on home screen

Target: -30% relative reduction

Why: SSO should be measurably faster than manual entry

Metric 3 - SSO Adoption Rate: % of users in B who actually tap "Continue with Rapido"

Target: >40%

Why: If nobody uses the new button, the feature failed regardless of metrics 1 and 2

4. Secondary Metrics (Guardrail)

First-Order Conversion Rate: % of new users who place their first order within 7 days of sign-up

Why: Ensure SSO users are not lower quality (faster sign-up but less committed)

Support Tickets Related to Login: Volume of login-related support tickets in each group

Why: Ensure SSO doesn't introduce new auth bugs

5. Sample Size and Duration

Minimum sample: 1,000 users per variant (2,000 total) for statistical significance at 95% confidence

Estimated duration: 7-14 days depending on daily new user volume

Check for significance: Every 48 hours using a chi-squared test

6. Risks and Mitigations

Novelty effect: Users may initially tap "Continue with Rapido" because it's new, inflating adoption. Mitigation: Run test for full 14 days and check if adoption stabilizes after day 3-4.

Selection bias: Rapido users are already familiar with the brand - they may convert at higher rates regardless of SSO. Mitigation: Track Rapido user status in both groups and control for it in analysis.

Technical failures: SSO API may have downtime or slow responses. Mitigation: Log SSO call latency and failure rate separately; exclude failed attempts if >5% error rate.

7. Decision Criteria

Ship if:

- Onboarding completion rate increases by >=15% (statistically significant)

- First-order conversion rate does NOT decrease by more than 5%

- SSO API error rate is <5%

Ship and iterate if:

- Onboarding completion rate increases by 10-15% but SSO adoption <40%

- Move: Add "Continue with Rapido" as a banner on step 2, not just step 1

Don't ship if:

- No statistically significant improvement in onboarding completion

- First-order conversion drops by >5% (SSO users = low quality)

- Technical error rate >5% (infrastructure needs work first)

8. Post-Test Actions

- If we ship: Add to PRD, hand off to engineering for production implementation

- If we don't ship: Run user interviews to understand why SSO didn't help

- Share results with Rapido team for cross-app collaboration decisions

- Document learnings in product wiki